Project Planning Phase

Project Planning (Product Backlog, Sprint Planning, Stories, Story Points)

| Date | 26-05-2025 |
| --- | --- |
| Team ID | ________________ |
| Project Name | IMovies – Movie Ticket Booking System |
| Maximum Marks | 5 Marks |

## Product Backlog, Sprint Schedule, and Estimation (4 Marks)

### Product Backlog & Sprint Schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Authentication | USN-1 | As a user, I can register and log in securely. | 3 | High | To be assigned |
| Sprint-1 | User Authentication | USN-2 | As a user, I can view my profile and log out. | 2 | Medium | To be assigned |
| Sprint-2 | Movie Discovery | USN-3 | As a user, I can browse available movies and view details. | 3 | High | To be assigned |
| Sprint-2 | Movie Discovery | USN-4 | As a user, I can filter movies and check showtimes. | 3 | High | To be assigned |
| Sprint-3 | Seat Selection & Booking | USN-5 | As a user, I can select available seats for a show. | 5 | High | To be assigned |
| Sprint-3 | Seat Selection & Booking | USN-6 | As a user, I can confirm a booking and view my booking history. | 5 | High | To be assigned |
| Sprint-4 | Admin & Reviews | USN-7 | As an admin, I can add and manage movies and shows. | 5 | High | To be assigned |
| Sprint-4 | Admin & Reviews | USN-8 | As a user, I can submit movie ratings and reviews. | 3 | Medium | To be assigned |
| Sprint-4 | Admin & Reviews | USN-9 | As a user, I can cancel an eligible booking. | 3 | Medium | To be assigned |

Story point estimates are proposed planning values; they do not indicate completed work.

## Project Tracker, Velocity & Burndown Chart

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 5 | 6 days | To be scheduled | To be scheduled | Pending verification | Not yet recorded |
| Sprint-2 | 6 | 6 days | To be scheduled | To be scheduled | Pending verification | Not yet recorded |
| Sprint-3 | 10 | 6 days | To be scheduled | To be scheduled | Pending verification | Not yet recorded |
| Sprint-4 | 11 | 6 days | To be scheduled | To be scheduled | Pending verification | Not yet recorded |

Total planned effort: 32 story points. Velocity and burndown can be calculated once actual sprint completion data is available.